## Slide 1: PC^2 Web Team Interface (WTI) Sprint 3 Review
Josie Isaacson, Andrew Combs, Ethan Holman, Danielle Frodge

## Slide 2: DevOps User Stories

## Slide 3
Done in Sprint 3
Sent SRS to John and PC^2 team
Logout endpoint code
Contest languages endpoint code
UI Development:
  Runs Page
  Options Page
  Footer + About Dialog
Upcoming Sprint 4
Read feedback about SRS and update SRS and mock ups accordingly.
Finish testing logout endpoint.
Start on:
  Submit runs endpoint
  Clarifications endpoint
UI: Clarifications Page

## Slide 4: Demo Login Page Functionality Demo Swagger