## Slide 1: PC^2 Web Team Interface (WTI) Sprint 7 Review
Josie Isaacson, Andrew Combs, Ethan Holman, Danielle Frodge

## Slide 2
Done in Sprint 7
Refactored login/logout unit tests
Submit clarifications endpoint
Get judgments endpoint
Testing list created
Server
Start of integration
All documentation needed started:
  User manual, Tech specs, Installation, Coding guidelines
Updates to SRS
UI Development:
  Integration with API
Upcoming Sprint 8
Change password endpoint
  Put message in UI that says is not implemented.
Full testing of app using list of integration test cases
Finish testing on get runs endpoint
Doing prelim judgment boolean in get runs
CORS
IDs for each run/clar
Finish all documentation
UI:
  Change design of clarifications page
  Fix filtering bugs
  Preliminary judgment message for runs (in BOLD RED)
  Make enable/disable popups for different categories (like disable runs or disable clars)

## Slide 3: Demo: UI Progress