## Slide 1: PC^2 Web Team Interface (WTI) Sprint 8 Review
Josie Isaacson, Andrew Combs, Ethan Holman, Danielle Frodge

## Slide 2
Done in Sprint 8
Full testing (still ongoing)
Fixed CORS
Edits to user manual, tech specs, and code guidelines.
Added endpoint for change password that can be finished by PC2 team when ready.
UI:
  Fixed filtering bug
  Found saving draft for clarifications is more complicated than originally thought. May not implement in time.
  Started fixing other bugs found during testing
Upcoming Final Week
Finish full testing of app, along with bug fixes
Finish all documentation
UI:
  Preliminary judgment message for runs (in Bold Red)
  Make enable/disable popups for different categories (like disable runs or disable clars)
  Fix other bugs found in testing listed in testing spreadsheet.
  Change “Any” on Clarifications to “Both” and put at bottom of filter to match the runs filter layout.